SSDLC MULTI-AGENT PLATFORM Final Architecture Design — Version 3.2 Apple Silicon ¦ Air-Gapped ¦ AI-Written ¦ Enterprise CISO Platform

| Version | Platform | Classification | Status |
| --- | --- | --- | --- |
| v3.2 | Apple M4 + M3 (Two-Mac) | Confidential | Final — June 2025 |

What Changed in v3.2 (from v3.1) 1. Air-gap compliance fully specified — 8 gaps identified and resolved (Grype/Trivy offline DB, Semgrep rules in Gitea, Kubescape/Checkov offline, HuggingFace local_files_only, container images via Gitea LFS, pip/npm mirrors, model manifests with SHA-256). 2. Infrastructure redesigned for two Apple Silicon Macs (M4 16GB + M3 16GB) using Unified Memory Architecture. 3. vLLM replaced by Ollama (native Metal GPU). Kubernetes/Helm replaced by Docker Compose via Colima. 4. Primary LLM is Qwen2.5-Coder:14b (fits in 16GB unified memory, outperforms 33B on prior x86 hardware). 5. Full platform delivered in 13 months with AI-assisted coding (Aider + Continue.dev + Qwen2.5-Coder:14b).

| 1 | Design Principles — Three Governing Rules of v3.2 |
| --- | --- |

Every architectural decision in v3.2 flows from three rules, hardened through three postmortem cycles:

| Rule | Practical Implication |
| --- | --- |
| 1. Components earned by measured bottlenecks only | Platform starts as a 6-component modular monolith on PostgreSQL. Kafka, Redis, Kubernetes added only when specific metrics demand them — not by anticipation. |
| 2. Organizational mechanisms are design artifacts | Governance charter, labeling flywheel, gate integrity, and review-capacity policies are signed documents — not appendix items. Signed before code is written. |
| 3. Hardware must match software reality | Apple Silicon unified memory makes 14B-class models viable on a 16GB Mac. Design targets actual hardware available, not aspirational server specs. |

| 2 | Hardware Architecture — Two Apple Silicon Macs |
| --- | --- |

## 2.1 Why Apple Silicon Changes the LLM Calculus

Apple M-series chips use Unified Memory Architecture (UMA): CPU, GPU, and Neural Engine share the same physical memory pool at full memory bandwidth. This eliminates the GPU-VRAM bottleneck that makes LLM inference on x86 desktops impractical.

| Metric | x86 Desktop 32GB | M3 16GB (Mac 2) | M4 16GB (Mac 1) |
| --- | --- | --- | --- |
| Memory bandwidth | 50–90 GB/s | 100 GB/s | 120 GB/s |
| GPU-CPU transfer | PCIe bottleneck | None (UMA) | None (UMA) |
| 8B Q4 inference speed | ~15–25 tok/sec | ~55 tok/sec | ~70 tok/sec |
| 14B Q4 inference speed | Not feasible (OOM) | ~28 tok/sec | ~35 tok/sec |
| LLM framework | vLLM (Linux GPU) | Ollama + Metal | Ollama + Metal |

## 2.2 Model Feasibility on 16GB Unified Memory

| Model | Quant | RAM Req | M4/M3 16GB | Role in Platform |
| --- | --- | --- | --- | --- |
| Qwen2.5-Coder:14b | Q4_K_M | ~10 GB | YES 35t/s | Primary — code analysis, SAST, code review, CSRA, Arch Review |
| Llama 3.2 3B | Q4_K_M | ~2.5 GB | YES 95t/s | Fast tier — classification, extraction, routing (Mac 2 overflow) |
| DeepSeek Coder 6.7B | Q4_K_M | ~4.5 GB | YES 80t/s | Alternative code analysis if Qwen occupied |
| DeepSeek Coder 33B | Q4_K_M | ~22 GB | NO (OOM) | Not viable on 16GB |
| Llama 3.1 70B | Q4_K_M | ~45 GB | NO (OOM) | Not viable on 16GB |
| CodeBERT (classifier) | FP32 | ~0.5 GB | YES | FP Layer 2 classification |
| UniXcoder (embedding) | FP32 | ~0.5 GB | YES | pgvector semantic retrieval |

## 2.3 Two-Mac Deployment Layout

┌─────────────────────────────────────────────────────────────────┐ │ MAC 1 — M4 16GB │ │ hostname: ssdlc-llm.local │ │ │ │ Ollama (Metal GPU): │ │ • qwen2.5-coder:14b primary LLM ~10.0 GB │ │ • (fallback) llama3.2:3b fast tier ~2.5 GB │ │ CodeBERT classifier svc (FastAPI) ~0.5 GB │ │ UniXcoder embedding svc (FastAPI) ~0.5 GB │ │ Agent Monolith (Python/FastAPI) ~1.0 GB │ │ Colima + Docker (tool sandboxes) ~1.5 GB │ │ Semgrep / Grype / Checkov / Kubescape ~1.0 GB peak │ │ OS + overhead ~1.5 GB │ │ ──────────────────────────────────────── TOTAL ~16.0 GB │ │ (Use fallback 3B when 14B + sandbox would exceed RAM) │ └──────────────────────┬──────────────────────────────────────────┘ │ Thunderbolt 4 Bridge cable (40 Gbps, preferred) OR 2.5 GbE switch (~INR 4,000) │ ┌──────────────────────▼──────────────────────────────────────────┐ │ MAC 2 — M3 16GB │ │ hostname: ssdlc-platform.local │ │ │ │ PostgreSQL 16 + pgvector ~1.5 GB │ │ Gitea (internal Git + LFS) ~0.5 GB │ │ HashiCorp Vault ~0.3 GB │ │ Grafana + Prometheus + OTel ~0.8 GB │ │ Verdaccio (npm mirror) ~0.4 GB │ │ Nexus OSS (pip/Maven mirror) ~1.5 GB │ │ OWASP ZAP (Docker, API mode) ~1.5 GB │ │ llama3.2:3b overflow LLM (Ollama) ~2.5 GB │ │ OS + overhead ~2.0 GB │ │ ──────────────────────────────────────── TOTAL ~11.0 GB │ │ Headroom: ~5 GB for burst / future components │ └─────────────────────────────────────────────────────────────────┘

| 3 | Air-Gap Compliance — All 8 Gaps Resolved |
| --- | --- |

v3 had 8 HIGH/MEDIUM air-gap compliance gaps. All are resolved in v3.2 with specific mechanisms:

| # | Component | Gap in v3 | Resolution in v3.2 | Cadence |
| --- | --- | --- | --- | --- |
| 1 | Grype / Trivy DB | 'Nightly sync' assumes internet | Weekly offline DB refresh: download on jump workstation, hash-verify, transfer via approved media, serve from Nexus OSS at internal URL | Weekly |
| 2 | Semgrep Rules | Pulls from registry.semgrep.dev at scan time | Rules downloaded once on jump workstation, stored in Gitea under security-rules/semgrep/. Semgrep invoked with --config=file:///opt/semgrep-rules/ | Quarterly |
| 3 | Kubescape Frameworks | Downloads NSA/MITRE from ARMO cloud | kubescape download framework nsa --output on jump WS. Transfer JSON files. kubescape scan --use-from /opt/kubescape/nsa.json | Quarterly |
| 4 | Checkov Policies | Pulls from Bridgecrew cloud | checkov --external-checks-dir /opt/checkov-policies/ — policies stored in Gitea, no Bridgecrew registration needed | Quarterly |
| 5 | HuggingFace Models | AutoModel.from_pretrained() downloads at runtime | snapshot_download() on jump WS. Transfer to /opt/models/. All code uses local_files_only=True. SHA-256 in model_manifest.json | Per release |
| 6 | Ollama LLM Weights | ollama pull reaches HuggingFace/Meta | ollama pull on jump WS → copy ~/.ollama/models/ to air-gapped Mac via approved transfer. OLLAMA_MODELS=/opt/ollama-models set in env. | Quarterly |
| 7 | Docker Images | Pulls from Docker Hub / GHCR | docker save ¦ gzip on jump WS → transfer → docker load on Gitea LFS-backed local registry. imagePullPolicy: Never in all Compose files. | Quarterly |
| 8 | pip / npm packages | Reaches PyPI / npmjs.com | pip download to bundle on jump WS → Nexus OSS PyPI mirror. npm pack to tarballs → Verdaccio. All deps pinned with hashes (--require-hashes). | Per release |

## 3.1 Air-Gap Infrastructure Components (New)

| Component | Runs On | Purpose |
| --- | --- | --- |
| Gitea | Mac 2 | Internal Git for rules, prompts, configs, model manifests, SOPs. LFS for container image tarballs. |
| Nexus OSS | Mac 2 | PyPI proxy mirror + Maven mirror. pip configured to use internal URL. |
| Verdaccio | Mac 2 | npm registry mirror. All npm installs routed internally. |
| model_manifest.json | Gitea repo | Tracks every model file: name, version, SHA-256 hash, security review sign-off date, approved-by. |
| Jump Workstation SOP | Gitea (doc) | Documented one-way transfer process for DB, model, image, and rule updates. Named owner per update type. |
| Security Rules Repo | Gitea repo | Semgrep + Checkov + Kubescape rules. Org-specific Spring Boot / Angular custom rules alongside upstream. |

| 4 | Technology Stack v3.2 — Component Graduation Model |
| --- | --- |

## 4.1 Phase 0/1 Stack — 6 Components on Two Macs

Core Principle The platform starts as a modular monolith on PostgreSQL. Every additional component requires a measured bottleneck to justify it. This reduces the initial operational surface to what a 1–2 person team can realistically operate.

| Component | Mac | Role (multiple jobs per component) | Replaces (from v3.1) |
| --- | --- | --- | --- |
| Ollama | Mac 1 (M4) | LLM serving with Metal GPU. Air-gap: copy ~/.ollama/models. Lighter than vLLM. | vLLM (eliminated — wrong tool for macOS) |
| PostgreSQL+pgvector | Mac 2 (M3) | Workflow truth + job queue (SKIP LOCKED) + session tables + audit ledger + vector search. ONE DB, five jobs. | Kafka + Redis + ChromaDB (all deferred) |
| Agent Monolith | Mac 1 (M4) | Python FastAPI. All agent modules inside. LangGraph per-agent for intra-agent state. | Separate microservices (deferred) |
| Colima + Docker | Mac 1 (M4) | Lightweight macOS container runtime. Tool sandboxes: Semgrep, Grype, Checkov, Kubescape. | Docker Desktop (heavier) |
| Gitea + Nexus + Verdaccio | Mac 2 (M3) | Internal Git + package mirrors. All air-gap transfer targets. | Harbor (replaced — over-engineered for 2 nodes) |
| Grafana + Prometheus + OTel | Mac 2 (M3) | Agreement dashboards, watchdog alerts, segment accuracy, drift monitoring. Present Day 1. | No change |

## 4.2 Component Graduation Criteria

| Component | Introduce ONLY When Metric Is Measured | Likely Phase |
| --- | --- | --- |
| Kafka | PG queue p95 dispatch >30s sustained, OR >5 services need fan-out, OR cross-service replay required | Phase 2 — possibly never |
| Redis | PG session reads >15% of DB CPU sustained | Possibly never |
| Kubernetes / Helm | >5 Mac/server nodes joined to cluster, OR team >20 devs with independent deploy needs | Phase 3+ / optional |
| ChromaDB | pgvector recall measurably insufficient at >1M finding embeddings (measured, not assumed) | Likely never |
| Separate agent services | Monolith deploy coupling blocks two teams' release cadence | Phase 2–3 |

| 5 | LLM Model Routing v3.2 — Two Tiers, Learned Over Time |
| --- | --- |

With 16GB unified memory, only 14B and 3B models are viable. The three-tier v3 routing is simplified to two tiers, with confidence-based escalation and a weekly learning loop.

| Tier | Model | Speed (M4) | Task Types |
| --- | --- | --- | --- |
| TIER 1 — Primary | Qwen2.5-Coder:14b (Mac 1) | ~35 tok/sec | SAST analysis, code review, SCA context, FP arbitration, CSRA (with human review), Arch Review (with human review), fix suggestions (~80% of LLM calls) |
| TIER 2 — Fast | llama3.2:3b (Mac 2 overflow) | ~95 tok/sec | Finding classification, structured extraction, routing decisions, simple parsing (~20% of calls). Also handles overflow when Mac 1 14B is at capacity. |
| CLASSIFIER | CodeBERT FP32 (Mac 1) | <50ms | FP Layer 2 segment-gated classification. Not an LLM call. Runs on M4 Neural Engine. |
| EMBEDDING | UniXcoder FP32 (Mac 1) | <20ms | pgvector semantic embeddings for similar-finding retrieval in Layer 3. |

## 5.1 Confidence-Based Escalation

- Every Tier 2 call has an escalation check: if structured output invalid, self-confidence <0.6, or finding touches high-stakes CWE (crypto, authz, injection in payment path) → re-run on Tier 1.

- Accepted cost: ~8–10% of calls re-run. Prevents silent under-routing.

- Weekly divergence check: 25 random Tier 2 outputs re-run on Tier 1. Divergence >15% per task type → routing table update proposal.

- After 6 months of telemetry the routing table is updated from data, not belief.

## 5.2 Quality Impact of No 70B Model

| Task | 70B Quality | 14B Quality | Mitigation in v3.2 |
| --- | --- | --- | --- |
| SAST analysis | High | Good | Structured prompts + Layer 1/2 pre-filter reduces ambiguity before LLM sees finding |
| Code review | High | Good | Pydantic output contracts enforce structure; hallucination in structured fields is caught |
| FP arbitration | Very High | Moderate | Human escalation in governance charter — already designed. MANDATORY for deadlocks. |
| CSRA risk decisions | Very High | Fair | MANDATORY human CISO review on all CSRA outputs — written into governance charter. AI assists, human decides. |
| Arch threat modeling | Very High | Fair | Human architect reviews all outputs. Platform produces structured threat list; architect adjudicates. |
| VAPT synthesis | Very High | Moderate | Human VAPT lead validates consolidated report. AI produces structured input to human judgment. |
| Governance Compensation for 14B Limitation The platform is 'AI-assisted' rather than 'AI-autonomous' for high-stakes decisions (CSRA, Arch, VAPT). This is the correct posture for a regulated financial environment. The governance charter mandates human review for these outputs regardless of model size — so the quality gap is governance-managed, not ignored. |  |  |  |

| 6 | False Positive Detection Pipeline v3.2 |
| --- | --- |

| Layer | Mechanism | Activation Gate | Coverage | Latency |
| --- | --- | --- | --- | --- |
| Layer 1 | YAML rule-based pre-filter | Always active from Day 1. Rules in Gitea security-rules/fp-rules/. Spring Boot + Angular rules included at launch. | ~30% resolved | <5ms |
| Layer 2 | CodeBERT classifier (M4 Neural Engine) | SEGMENT-GATED: active only if (a) ≥150 human-confirmed labels for segment (app + ruleset + language), (b) holdout accuracy ≥85% on that segment, (c) weekly PSI drift check green. New apps bypass L2 automatically. | ~50% of remainder | <50ms |
| Layer 3 | Qwen2.5-Coder:14b via Ollama + hybrid pgvector retrieval | Ambiguous findings only (~20% of total). In Phase 0: all findings not resolved by Layer 1. | ~20% overall | 2–8 sec |

## 6.1 Labeling Flywheel — Labels as Workflow Exhaust

Core Principle A human never performs labeling as a standalone task. Every human action in the platform UI automatically emits a label. The duty is reviewing findings, not labeling. 30 min/day rotation, KPI'd, named in team objectives.

| Human Action in Platform UI | Auto-Captured Label | Confidence Tier |
| --- | --- | --- |
| Approves finding at human gate | REAL, confidence=human | human-confirmed (weight 1.0) |
| Dismisses as FP at human gate | FP + category + justification | human-confirmed (weight 1.0) |
| Resolves FP-challenge deadlock | Verdict + reasoning chain | human-confirmed (weight 1.0) |
| Merges agent-generated fix PR | REAL + fix-pattern label | human-confirmed (weight 1.0) |
| Weekly spot-check audit | Verified verdict | human-audit (weight 0.8) |

## 6.2 Inter-Annotator Quality

- Monthly: same 20 findings labeled independently by all reviewers. Cohen's kappa computed.

- kappa < 0.7: calibration meeting before that month's labels enter training data.

- Labeling guideline doc versioned in Gitea: FP category definitions, severity criteria, worked examples.

| 7 | Storage Architecture — Right Tool Per Data Type |
| --- | --- |

| Data Type | Storage | Retrieval | Why |
| --- | --- | --- | --- |
| CVE / NVD / package vulnerabilities | Grype DB + OSV (SQLite, weekly offline refresh) | Structured CVE-ID / package lookup | Not a vector problem. 50x faster than semantic search for CVE-ID lookup. |
| OWASP controls, CWE, SSDLC checklist | PostgreSQL structured tables | Exact control-ID match, JOIN with finding type | Versioned per OWASP standard. Deterministic. No semantic needed. |
| Historical findings, past FP decisions, fix patterns, ADRs | PostgreSQL + pgvector (replaces ChromaDB permanently) | Hybrid: SQL pre-filter → pgvector similarity → confidence re-ranking | pgvector in same DB = atomic transactions. Eliminates separate vector store. |
| Workflow state, finding lifecycle, audit trail | PostgreSQL append-only ledger tables | SQL by run_id, finding_id, timestamp | Regulatory compliance. Authoritative truth. Never in Kafka or Redis. |
| Agent session state | PostgreSQL session tables with TTL cleanup job | Lookup by agent_id + session_id | Eliminates Redis until measured bottleneck demands it. |
| Prompt templates, eval golden sets | Gitea Git repository (YAML files) | File-based load at agent startup | Versioned, reviewable, rollback capable. |

## 7.1 pgvector Hybrid Retrieval for Layer 3

- SQL metadata pre-filter: WHERE cwe_id = :cwe AND framework = :framework AND label_status != 'QUARANTINED'

- pgvector ANN similarity on (finding + code context) embedding using UniXcoder encoder.

- Re-rank by confidence: human-confirmed x1.0, human-audit x0.8, agent-only x0.4.

- Inject top-5 results into Layer 3 prompt with labels and confidence tier explicitly stated.

## 7.2 Poison Control

- Any retracted/overturned decision: label_status = QUARANTINED — excluded from retrieval and training immediately.

- Quarterly: sample retrieved-precedent chains, check for FP-precedent propagation patterns.

| 8 | Agent State Ownership & Choreography |
| --- | --- |

## 8.1 State Separation

| Domain | Owner | Detail |
| --- | --- | --- |
| Intra-agent state | LangGraph (per agent) | Tool retries, LLM timeouts, reasoning steps within one agent. No other agent sees this graph. |
| Inter-agent events | PG job queue — FOR UPDATE SKIP LOCKED (Phase 0/1). Kafka when graduated. | Job row + workflow state + outbox written in ONE transaction. Dual-write problem dissolved for Phases 0/1. |
| Workflow truth | PostgreSQL (always) | Authoritative record of assessment status. Agents read PG before acting, write to PG after acting. Recovery point if anything crashes. |

## 8.2 Choreography Flow — No Central Orchestrator

CI System inserts job → pg_jobs (code.batch.submitted) │ ┌─────┴──────┐ parallel consumers via SKIP LOCKED │ │ SAST Agent SCA Agent Semgrep run Grype run │ │ └─────┬──────┘ Write reports to PG findings_reports Insert next job: code_review.pending │ Code Review Agent reads job Correlates SAST + SCA, enriches with ADR context Writes correlation to PG Inserts jobs: fp_challenge.pending (per finding batch) │ ┌─────┴──────────────┐ │ │ FP Challenger Agent Dev Fix Agent 3-layer FP pipeline Fix suggestions for confirmed │ FP verdict written to PG │ ┌────────────┬──────────────┐ │ │ │ DISMISSED UPHELD DEADLOCK Auto-close Severity Human queue + Grafana alert check │ HIGH/CRITICAL? │ HUMAN GATE (new findings only — baseline excluded) All gates passed? → security.gate.passed job inserted │ DAST Agent + K8s Security Agent (parallel) │ CSRA Agent aggregates all findings from PG CRITICAL → Human CISO Grafana dashboard WATCHDOG (5-min scheduled job, always running on Mac 2): SELECT runs WHERE state_age > sla_for(state) → PagerDuty / Grafana alert + auto-replay if eligible

| 9 | Governance Charter — Signed Before Code Is Written |
| --- | --- |

Why This Is a Design Artifact Every failure mode that survived three postmortem cycles is decided in a meeting room, not a code review. The charter is signed by the executive sponsor before Phase 0 begins. The CISO is explicitly empowered to fail any phase gate regardless of hardware purchased or OKRs written.

## 9.1 Phase Gate Integrity

| Gate | Specification |
| --- | --- |
| Phase 0 | ≥75% LLM–human agreement on 200 labeled findings. On failure: ONE 6-week remediation sprint, then re-test. Second failure = project stops or descopes to 'AI-assisted triage tool, no autonomy'. |
| Hardware policy | Hardware procurement for Phase 1+ NOT initiated until Phase 0 gate passes. Eliminates sunk-cost pressure on gate decisions. |
| Phase 1 | ≥85% L2 accuracy on ≥2 active segments. FP challenge round-trip <5 min p50. Label velocity ≥ segment-activation rate. |
| Phase 2 | End-to-end assessment <4 hours for standard Spring Boot microservice. Under-routing divergence <15% all task types. |
| Phase 3 | Platform human-agreement rate >80% sustained across all agents. First model refresh cycle executed. |

## 9.2 Baseline vs. New Policy — Human Gate Volume Fix

| Policy | Detail |
| --- | --- |
| First scan of any app | ALL findings recorded as BASELINE. Baseline does NOT block releases. Enters managed remediation track: monthly burn-down targets per app, CISO Grafana dashboard. |
| Subsequent scans | Diff vs baseline via fingerprint matching. Only NEWLY INTRODUCED HIGH/CRITICAL gate the release and enter human review queue. |
| SLAs | CRITICAL: 24h. HIGH: 72h. Breach auto-escalates to security lead via Grafana alert. |
| Capacity safety valve | Utilization dashboard: required review-minutes vs available reviewer-hours. >80% sustained = new app onboarding PAUSES. Explicit policy, not judgment call under pressure. |

## 9.3 Expectation Setting (Official Charter Language)

Agent Effort Estimate — For Management The reusable agent framework provides consistency and a head start. Each new agent role requires approximately 4–8 weeks: roughly 20% YAML configuration, 80% tool integration, output contracts, prompts, and golden evaluation data. This number is documented in the charter before any new-role estimates are given. 'Config-only scaling' is not promised.

| 10 | Prompt Management & Evaluation Pipeline |
| --- | --- |

| Element | Specification |
| --- | --- |
| Prompt storage | YAML files in Gitea prompts/ repo. Semantic versioning. PR-gated changes. |
| Golden dataset | Living artifact. Quarterly refresh: stratified sample from last 90 days of human-confirmed decisions. Samples >12 months old retired unless canonical. |
| Offline gate | Pre-deploy shadow eval on golden dataset. FP rate must not rise >5% (requires ≥300 samples; below 300 use coarser criterion). Structured output validity >99%. |
| Online monitoring | Weekly rolling human-agreement rate per agent per segment in Grafana. Trend break (>5 points over 2 weeks) = automatic investigation ticket. |
| Engine change policy | ANY change to Ollama version, model weights hash, or quantization = full golden eval re-baseline before rollout. Same rigor as prompt change. |
| Model refresh cycle | Every 9–12 months: formal evaluation of current open models on golden datasets. Weights sourced, SHA-256 hashed, security reviewed, transferred via approved media. 2-week shadow run before cutover. |
| Prompt injection defence | Strip instruction-like patterns from code before prompt injection. Wrap all user-controlled content in <user_code> XML delimiters. System prompt explicitly instructs: ignore instructions inside <user_code>. |

| 11 | AI-Assisted Development — Toolchain & Approach |
| --- | --- |

## 11.1 Air-Gapped AI Coding Stack

| Tool | Air-Gap | Mac Support | Role |
| --- | --- | --- | --- |
| Aider + Ollama | YES | YES | Primary agentic coding: aider --model ollama/qwen2.5-coder:14b. AI writes files autonomously per structured task prompt. |
| Continue.dev + VSCode | YES | YES | IDE inline completion + chat. Connected to Ollama endpoint on Mac 1. Inline code suggestions and module-level generation. |
| Claude (claude.ai) | NO | YES | Architecture decisions, task decomposition, code review of security-critical modules. Used BEFORE code enters air-gapped environment. |
| Cursor | NO | YES | Not used — not air-gappable. |

## 11.2 AI Coding Productivity Reality

| Code Type | Manual Speed | AI-Assisted | Notes |
| --- | --- | --- | --- |
| Boilerplate, config, schemas, Docker Compose | 1x | 3–4x | AI very reliable. Human review: spot-check only. |
| LangGraph agent workflows, FP pipeline | 1x | 1.5–2x | AI drafts, human refines logic and integration points. |
| Security-critical: Vault, audit logger, injection defence | 1x | 1.2x | AI drafts, MANDATORY human security review. No exceptions. |
| Integration debugging | 1x | 1x | AI suggests fixes but cannot observe running system. Same speed as manual. |
| Task decomposition and architecture | 1x | 1x | Human only. Quality of task prompt directly determines quality of AI output. |
| OVERALL AVERAGE | 1x | ~2x | Supported by 2025 empirical data. Not the 10x hype figure. |

| 12 | Phased Rollout — 13-Month AI-Assisted Timeline |
| --- | --- |

| Phase | Calendar | Manual Equiv. | Key Deliverables | Gate Criteria |
| --- | --- | --- | --- | --- |
| Phase 0: Prove It | Months 1–2 | 3 months | SAST agent only 6-component stack Layer 1 FP rules (Spring Boot) Pydantic output contracts Labeling-as-exhaust UI Governance charter signed Audit trail in PG Watchdog job Air-gap setup scripts | ≥75% LLM–human agreement on 200 labeled findings. Charter-protected gate. |
| Phase 1: Two Agents | Months 3–5 | 6 months | SCA + Code Review + FP Challenger PG job queue (no Kafka yet) Layer 2 CodeBERT (segment-gated) Online agreement monitoring Living golden dataset First kappa calibration cycle Grype + Trivy integrated | ≥85% L2 accuracy on ≥2 segments. FP challenge <5 min p50. Label velocity adequate. |
| Phase 2: Security Guild | Months 6–9 | 9 months | DAST (API/OpenAPI, ZAP) K8s Security (Kubescape+Checkov) Arch Review Agent CSRA + VAPT consolidation Baseline/new gating live Routing table learning loop Kafka eval (graduate if criteria met) | <4h end-to-end assessment. Under-routing divergence <15%. |
| Phase 3: Dev+Quality | Months 10–13 | 12 months | Dev Fix Agent (PR generation) Test Design + Automation Agents Regression Agent DevOps Agent (config, 4–8 wk) UIUX Security Agent (4–8 wk) First model refresh cycle Full metrics dashboard | Human-agreement >80% all agents. Model refresh complete. |

| 13 | Project Structure |
| --- | --- |

ssdlc-agent-platform/ ¦── core/ ¦ ¦── base_agent.py # BaseAgent class + config loader ¦ ¦── model_router.py # Two-tier routing + escalation logic ¦ ¦── pg_job_queue.py # PG SKIP LOCKED job bus ¦ ¦── watchdog.py # SLA monitor + auto-replay ¦ ¦── drift_monitor.py # PSI per segment (weekly) ¦ ¦── audit_logger.py # Append-only PG ledger ¦ ¦── prompt_manager.py # Gitea-backed prompt loader + versioning ¦ ¦── tool_sandbox.py # Colima/Docker isolation wrapper ¦ ¦── state/ ¦ ¦ ¦── workflow_state.py # PG workflow truth (authoritative) ¦ ¦ ¦── session_state.py # PG session tables with TTL ¦ ¦ └── vector_memory.py # pgvector hybrid retrieval ¦ ¦── fp_pipeline/ ¦ ¦ ¦── layer1_rules.py # YAML rule-based pre-filter (<5ms) ¦ ¦ ¦── layer2_classifier.py # Segment-gated CodeBERT wrapper ¦ ¦ └── layer3_llm.py # LLM + hybrid retrieval context ¦ └── output_contracts/ # Pydantic v2 models — every LLM output ¦ ¦── sast_report.py ¦ ¦── fp_decision.py ¦ ¦── arch_review.py ¦ └── csra_finding.py ¦── tools/ # Air-gapped security tool wrappers ¦ ¦── semgrep_tool.py # --config=file:///opt/semgrep-rules/ ¦ ¦── grype_tool.py # GRYPE_DB_UPDATE_URL=internal-nexus ¦ ¦── trivy_tool.py # TRIVY_DB_REPOSITORY=internal-registry ¦ ¦── zap_tool.py # API mode, OpenAPI-driven ¦ ¦── checkov_tool.py # --external-checks-dir /opt/checkov/ ¦ └── kubescape_tool.py # --use-from /opt/kubescape/nsa.json ¦── agents/ # Config-only specialisation ¦ ¦── security/sast/config.yml + fp_rules.yml ¦ ¦── security/dast/config.yml ¦ ¦── security/sca/config.yml ¦ ¦── security/csra/config.yml ¦ ¦── security/vapt/config.yml ¦ ¦── security/k8s_security/config.yml ¦ ¦── development/code_review/config.yml ¦ ¦── development/arch_review/config.yml ¦ ¦── development/fp_challenger/config.yml ¦ ¦── development/dev_fix/config.yml ¦ ¦── quality/test_design/config.yml ¦ ¦── quality/test_automation/config.yml ¦ ¦── devops/config.yml # Phase 3 — config addition (4–8 wk total) ¦ └── uiux/config.yml # Phase 3 — config addition (4–8 wk total) ¦── prompts/ # Gitea-versioned prompt YAML store ¦ ¦── sast_agent/v1.2/ ¦ ¦── code_review_agent/v2.0/ ¦ └── golden_datasets/ # Living — quarterly refresh ¦── classifier/ # CodeBERT training + drift pipeline ¦ ¦── train.py ¦ ¦── evaluate.py # Per-segment accuracy reporting ¦ ¦── drift_check.py # PSI computation per segment ¦ └── models/ # Versioned artifacts + manifests ¦── workflows/ # LangGraph per-agent graphs ¦ ¦── sast_workflow.py ¦ ¦── dast_workflow.py ¦ └── csra_workflow.py ¦── api/ ¦ └── agent_gateway.py # FastAPI (Mac 1) ¦── airgap/ # Air-gap maintenance scripts ¦ ¦── pull_models.sh # Run on jump workstation ¦ ¦── sync_vuln_db.sh # Grype + Trivy + NVD weekly ¦ ¦── sync_rules.sh # Semgrep + Checkov + Kubescape quarterly ¦ └── model_manifest.json # SHA-256 hashes + sign-off log └── docker-compose.yml # Full two-Mac deployment spec

| 14 | Platform UI — Security Command Centre |
| --- | --- |

The platform exposes a web-based Command Centre served by FastAPI on Mac 1 at port 8080. It is the primary interface for all three human personas: CISO, Security Engineer, and Developer/Architect. All data is read from PostgreSQL — no separate data store required. Real-time agent activity streams via WebSocket.

## 14.1 User Personas and Primary Screens

| Persona | Primary Screens | Primary Need |
| --- | --- | --- |
| CISO | /dashboard | Executive risk posture: open critical findings, gate status, agreement rate, baseline burn-down per app. Real-time alerts for CRITICAL findings and gate blocks. |
| Security Engineer | /console — all sub-screens | Operational: live agent activity feed, finding review queue, FP challenge resolution, 30-min labeling duty, CSRA and VAPT human review. |
| Developer and Architect | /apps and /assessments | Application view: SSDLC checklist status, findings with fix suggestions, agent reasoning trail, pipeline progress. |

## 14.2 Screen Inventory

| Screen Route | Persona | Key Content |
| --- | --- | --- |
| /dashboard | CISO | 5 KPI tiles: apps assessed, open critical, gates blocked, agreement rate, burn-down. Critical findings list needing CISO action. Phase gate status. Per-app burn-down chart. |
| /console/agents | Security Eng | Agent status table (Busy/Idle/Done/Waiting). Live WebSocket activity feed with expandable reasoning per event. Pause and filter controls. |
| /console/findings | Security Eng | Paginated finding review queue. Per finding: severity, CWE/CVE, app, agent verdict with layer breakdown, code snippet, similar past findings, fix suggestion. Actions: Confirm / Mark FP with category / Downgrade / Defer. |
| /console/labeling | Security Eng | 30-min duty queue. One finding at a time. Code plus agent verdict plus similar past findings. Actions: REAL or FP with reason. Session timer. Kappa and velocity shown. Label written to PG immediately. |
| /console/challenges | Security Eng | FP challenge deadlock resolution. Security Agent argument vs FP Challenger argument side by side. Human ruling with mandatory notes field. Ruling auto-captures label for classifier training. |
| /console/csra | Security Eng | CSRA and VAPT outputs awaiting human review. Risk register per assessment run. Sign-off button. CRITICAL findings cannot proceed without sign-off. |
| /apps and /apps/:id | Developer | Portfolio grid then single app deep dive: pipeline progress, SSDLC checklist per-control status, findings with fix suggestions and agent reasoning trail, assessment history. |
| /assessments/:id | All | Full assessment run detail. All tool outputs. Complete agent decision audit trail from PG. Timeline view. Exportable PDF report. |
| /agents | Security Eng | Agent health dashboard. Config viewer (read-only YAML). Per-agent: model tier, routing stats, escalation rate, last-run metrics. |
| /settings | Security Eng | Layer 1 FP rules editor (YAML). Semgrep rules sync status. Severity thresholds. Routing table view. Golden dataset management. Model manifest and refresh log. |

## 14.3 Technical Implementation

| Component | Specification |
| --- | --- |
| Frontend | React 18 plus Vite. Built offline via Verdaccio. Served as static files by FastAPI on Mac 1 port 8080. shadcn/ui plus Tailwind (self-hosted). Recharts for dashboards. |
| Real-time | WebSocket (FastAPI native). Agent Monolith broadcasts events to all connected clients. Two channels: /ws/activity (all events) and /ws/alerts (CISO-targeted critical alerts). |
| API backend | New FastAPI routers added to existing Agent Monolith on Mac 1. Routes: /api/v1/dashboard, /findings, /challenges, /labeling, /agents, /apps, /assessments. All data from PostgreSQL on Mac 2. |
| Authentication | Session-token auth (no OAuth — air-gapped). Three roles: CISO, SECURITY_ENGINEER, DEVELOPER. Username and bcrypt-hashed password. Sessions in PG ui_sessions table. |
| No new infra | UI served by the existing FastAPI process on Mac 1. No new server, no new database, no new Docker container. RAM addition approximately 0.2 GB. Fully within Mac 1 16 GB budget. |
| Air-gap | All npm packages bundled offline at build time via Verdaccio. Built artifact is static HTML/JS/CSS with no runtime CDN calls. Served entirely from Mac 1. |
| Label capture | Every human action in the UI (approve, FP, ruling, CSRA sign-off) calls a POST endpoint writing the label to PG in the same transaction as finding state update. Labels are workflow exhaust, not a separate labeling task. |

## 14.4 RAM Impact on Mac 1 (M4 16 GB)

| Component | RAM Before UI | RAM After UI Added |
| --- | --- | --- |
| Qwen2.5-Coder:14b (Ollama) | 10.0 GB | 10.0 GB |
| CodeBERT + UniXcoder services | 1.0 GB | 1.0 GB |
| Agent Monolith (FastAPI) | 1.0 GB | 1.1 GB (new routes) |
| React static files + WebSocket | 0 GB | 0.1 GB |
| Colima + Docker + tool sandboxes | 2.5 GB | 2.5 GB |
| OS + overhead | 1.5 GB | 1.5 GB |
| TOTAL | 16.0 GB | 16.1 GB — within budget |

## 14.5 UI Delivery Plan

| Sprint | UI Deliverable | Detail |
| --- | --- | --- |
| Sprint 3 (Phase 0) | Minimal labeling UI | FastAPI serves plain HTML labeling screen. No React yet. Sufficient for Phase 0 gate labeling and measurement. |
| Sprint 5-6 (Phase 1) | React foundation + Agent feed | React 18 and Vite setup via Verdaccio. /console/agents live WebSocket feed. /console/findings review queue with expandable reasoning. |
| Sprint 7-8 (Phase 1) | CISO Dashboard + Challenges | /dashboard with KPI tiles and Recharts. /console/challenges deadlock resolution. /console/labeling full React screen. |
| Sprint 9-10 (Phase 1) | App portfolio and CSRA | /apps grid and /apps/:id deep dive. /console/csra sign-off flow. Assessment detail and PDF export. |
| Sprint 15+ (Phase 2) | Settings and agent health | FP rules editor, routing table view, model manifest management, golden dataset tools, agent config viewer. |

| 15 | Trade-off Register v3.2 — Living Document |
| --- | --- |

| # | Decision | What You Give Up | What You Get |
| --- | --- | --- | --- |
| 1 | PG-everything Phase 0/1 | Event-streaming elegance. Rework if Kafka graduates. | 15→6 components. Dual-write dissolved. Air-gap surface 60% smaller. Team can operate it. |
| 2 | Ollama over vLLM | Less GPU batching efficiency at high concurrency. | Native Metal GPU on Apple Silicon. Single-line air-gap model transfer. No Linux GPU driver management. |
| 3 | 14B over 70B model | Lower reasoning quality on CSRA, Arch, VAPT. Not fully autonomous on high-stakes decisions. | Fits 16GB unified memory. Comparable to 33B on x86. Quality gap governance-managed (charter mandates human review for high-stakes outputs). |
| 4 | Docker Compose over Kubernetes | No auto-scaling, no pod-level HA. Manual restart on crash. | 2-node cluster doesn't need K8s. Operational simplicity. Graduate when >5 nodes or team >20. |
| 5 | Segment-gated Layer 2 | Classifier silent on new apps/rulesets until 150 labels accumulate. More Layer 3 LLM load early. | No confident wrong answers on out-of-distribution input. Accuracy claims honest per-segment. |
| 6 | Labels-as-exhaust flywheel | UI engineering investment upfront. Monthly kappa calibration overhead. | ML foundation actually spins. Label noise bounded. No separate labeling tool or process. |
| 7 | Baseline-vs-new gating | Pre-existing vulns don't block releases. Baseline burn-down needs management follow-through. | Human gate stays meaningful. Review queue ~50x smaller. Trust preserved. |
| 8 | Charter-protected gates | Harder political conversation upfront. Slower hardware procurement path. | Go/no-go gate survives sunk-cost pressure. Project can stop if bet fails. |
| 9 | 4–8 weeks per new agent (official) | Less impressive than 'config-only' claim. | No broken promise at first DevOps-agent estimate. Framework credibility intact. |
| 10 | pgvector replaces ChromaDB | Marginally lower recall at very large scale (>1M embeddings). | One less operational component. Atomic transactions with PG metadata. Graduation defined if needed. |
| 11 | AI-written codebase (Aider+Ollama) | Security-critical modules need mandatory human review. Integration debugging same speed as manual. | ~2x productivity multiplier across codebase. 13-month platform vs 30-month manual. |
| 12 | DAST API-only in Phase 2 | Angular/SPA UI DAST deferred to Phase 3. | API-mode ZAP on OpenAPI specs is achievable and avoids the auth/SPA failure mode that makes UI DAST hollow. |

The Three Sentences That Matter 1. v3.2 architecture is sound; residual risks are organizational — labeling discipline, gate integrity, human-review capacity — and no further architecture iteration will fix those. 2. Start simpler than this document specifies: PostgreSQL + Ollama + Python monolith on one Mac. Prove value. Add components when measurements demand them. 3. The critical path is the labeling flywheel and the Phase 0 gate credibility. Protect both contractually. Everything else follows.